AgentForge

Project Checklist

项目检查清单

Desktop Application for Multi-AI System Orchestration

# Project Overview / 项目概述

AgentForge is a desktop application that orchestrates multiple AI systems (Gemini, Codex, Claude, ChatGPT, and local models) into collaborative teams. Built with GPUI (Rust), it features Provider Adapters, MCP tools, iFlows, a Brains knowledge system, and Obsidian integration.

AgentForge 是一款桌面应用程序，将多个 AI 系统（Gemini、Codex、Claude、ChatGPT 和本地模型）编排为协作团队。使用 GPUI (Rust) 构建，具备提供者适配器、MCP 工具、iFlows、Brains 知识系统和 Obsidian 集成。

## Technology Stack / 技术栈

| Category / 类别 | Technology / 技术 |
| --- | --- |
| Language / 语言 | Rust (GPUI), JavaScript/TypeScript (embedded WebView) |
| UI Framework / UI 框架 | GPUI (Zed editor framework) |
| Desktop Shell / 桌面外壳 | GPUI native (cross-platform, GPU-accelerated) |
| Database / 数据库 | SQLite (embedded, 12 tables) |
| AI Providers / AI 提供者 | Claude (SDK V2), Codex (JSON-RPC), Gemini (NDJSON), iFlow (ACP), OpenCode |
| Protocol / 协议 | MCP (Model Context Protocol), ACP (Agent Communication Protocol) |
| Integration / 集成 | Obsidian vault (Markdown read/write) |
| CI/CD | GitHub Actions, automated builds for macOS/Windows/Linux |

# Phase 0: Foundation & Project Setup / 基础与项目启动

| Phase 0: Foundation & Project Setup / 基础与项目启动 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [ ] | Task ID | Task Description (EN) | 任务描述 (CN) | Priority | Owner | Status | Notes |
| ☐ | 0.01 | Initialize Git repository with monorepo structure (crates/, apps/, tools/, docs/) | 初始化 Git 仓库，建立 monorepo 结构（crates/, apps/, tools/, docs/） | H | Tech Lead | Not Started |  |
| ☐ | 0.02 | Define branch strategy (main, develop, feature/*, release/*, hotfix/*) | 定义分支策略（main, develop, feature/*, release/*, hotfix/*） | H | Tech Lead | Not Started |  |
| ☐ | 0.03 | Set up CODEOWNERS file for code ownership rules | 配置 CODEOWNERS 文件定义代码所有权规则 | M | Tech Lead | Not Started |  |
| ☐ | 0.04 | Configure .gitignore, .editorconfig, and repository settings | 配置 .gitignore、.editorconfig 及仓库设置 | M | Tech Lead | Not Started |  |
| ☐ | 0.05 | Create README.md with project overview and contribution guidelines | 创建 README.md，包含项目概述和贡献指南 | M | Tech Lead | Not Started |  |
| ☐ | 0.06 | Install and configure Rust toolchain (stable, nightly, rustfmt, clippy) | 安装和配置 Rust 工具链（stable, nightly, rustfmt, clippy） | H | DevOps | Not Started |  |
| ☐ | 0.07 | Set up Rust toolchain and Cargo package manager | 搭建 Rust 工具链和 Cargo 包管理器 | H | DevOps | Not Started |  |
| ☐ | 0.08 | Clone and build GPUI framework from source | 克隆并从源码构建 GPUI 框架 | H | UI Lead | Not Started |  |
| ☐ | 0.09 | Evaluate and configure GPUI native desktop rendering and window management | 评估并配置 GPUI 原生桌面渲染和窗口管理 | M | DevOps | Not Started |  |
| ☐ | 0.10 | Create development Docker containers for consistent environments | 创建开发 Docker 容器确保环境一致性 | L | DevOps | Not Started |  |
| ☐ | 0.11 | Set up GitHub Actions workflows (build, test, lint) | 配置 GitHub Actions 工作流（构建、测试、代码检查） | H | DevOps | Not Started |  |
| ☐ | 0.12 | Configure automated build for all platforms (macOS, Windows, Linux) | 配置所有平台的自动化构建（macOS, Windows, Linux） | H | DevOps | Not Started |  |
| ☐ | 0.13 | Set up automated linting (cargo clippy, eslint) and type checking | 配置自动代码检查（cargo clippy, eslint）和类型检查 | H | DevOps | Not Started |  |
| ☐ | 0.14 | Configure automated test runner with coverage reporting | 配置自动化测试运行器及覆盖率报告 | M | DevOps | Not Started |  |
| ☐ | 0.15 | Set up artifact storage and release automation | 配置构建产物存储和发布自动化 | M | DevOps | Not Started |  |
| ☐ | 0.16 | Finalize system architecture document (component diagram, data flow) | 完成系统架构文档（组件图、数据流） | H | Architect | Not Started |  |
| ☐ | 0.17 | Define API contracts between core modules | 定义核心模块间的 API 契约 | H | Architect | Not Started |  |
| ☐ | 0.18 | Review and finalize database schema design | 审查并确定数据库 schema 设计 | H | Architect | Not Started |  |
| ☐ | 0.19 | Document provider adapter interface specification | 记录提供者适配器接口规范 | M | Architect | Not Started |  |
| ☐ | 0.20 | Create architecture decision records (ADRs) | 创建架构决策记录（ADR） | M | Architect | Not Started |  |
| ☐ | 0.21 | Define color token system (primary, secondary, semantic, status colors) | 定义颜色 token 系统（主色、次色、语义色、状态色） | H | Designer | Not Started |  |
| ☐ | 0.22 | Establish typography scale and font pairing | 建立字体排版比例和字体搭配 | H | Designer | Not Started |  |
| ☐ | 0.23 | Create component specification document (buttons, inputs, cards, panels) | 创建组件规范文档（按钮、输入框、卡片、面板） | M | Designer | Not Started |  |
| ☐ | 0.24 | Design icon set and illustration style guide | 设计图标集和插图风格指南 | M | Designer | Not Started |  |
| ☐ | 0.25 | Build GPUI design system component library | 构建 GPUI 设计系统组件库 | H | UI Lead | Not Started |  |
| ☐ | 0.26 | Assign team roles and responsibilities (Tech Lead, UI Lead, Backend, QA) | 分配团队角色和职责（技术负责人、UI 负责人、后端、QA） | H | PM | Not Started |  |
| ☐ | 0.27 | Set up Slack channels (#agentforge-dev, #questions, #alerts) | 创建 Slack 频道（#agentforge-dev, #questions, #alerts） | M | PM | Not Started |  |
| ☐ | 0.28 | Configure project management tool (Jira/Linear) with board and workflow | 配置项目管理工具（Jira/Linear）的看板和工作流 | M | PM | Not Started |  |
| ☐ | 0.29 | Create documentation wiki (Notion/Confluence) structure | 创建文档 wiki（Notion/Confluence）结构 | M | PM | Not Started |  |
| ☐ | 0.30 | Conduct risk assessment workshop and create mitigation plan | 开展风险评估研讨会并创建缓解计划 | H | PM | Not Started |  |

# Phase 1: Core Infrastructure / 核心基础设施

| Phase 1: Core Infrastructure / 核心基础设施 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [ ] | Task ID | Task Description (EN) | 任务描述 (CN) | Priority | Owner | Status | Notes |
| ☐ | 1.01 | Implement GPUI application entry point and window creation | 实现 GPUI 应用程序入口和窗口创建 | H | UI Lead | Not Started |  |
| ☐ | 1.02 | Build native menu bar (File, Edit, View, Agent, Team, Help) | 构建原生菜单栏（文件、编辑、视图、智能体、团队、帮助） | H | UI Lead | Not Started |  |
| ☐ | 1.03 | Implement custom title bar with window controls | 实现自定义标题栏及窗口控件 | H | UI Lead | Not Started |  |
| ☐ | 1.04 | Build system tray icon with context menu | 构建系统托盘图标及右键菜单 | M | UI Dev | Not Started |  |
| ☐ | 1.05 | Implement multi-window management (tile, cascade, restore) | 实现多窗口管理（平铺、层叠、还原） | M | UI Dev | Not Started |  |
| ☐ | 1.06 | Implement Dock layout engine (horizontal/vertical docking) | 实现 Dock 布局引擎（水平/垂直停靠） | H | UI Lead | Not Started |  |
| ☐ | 1.07 | Build panel management system (create, split, close, maximize) | 构建面板管理系统（创建、拆分、关闭、最大化） | H | UI Lead | Not Started |  |
| ☐ | 1.08 | Implement resizable panel dividers with drag handles | 实现可调整大小的面板分割器及拖动手柄 | H | UI Dev | Not Started |  |
| ☐ | 1.09 | Build panel tab system (multiple tabs per panel) | 构建面板标签系统（每个面板多标签） | M | UI Dev | Not Started |  |
| ☐ | 1.10 | Implement layout persistence (save/restore window layouts) | 实现布局持久化（保存/恢复窗口布局） | M | UI Dev | Not Started |  |
| ☐ | 1.11 | Define BaseProviderAdapter trait/interface | 定义 BaseProviderAdapter trait/接口 | H | Backend | Not Started |  |
| ☐ | 1.12 | Implement AdapterRegistry for provider discovery and management | 实现 AdapterRegistry 用于提供者发现和管理 | H | Backend | Not Started |  |
| ☐ | 1.13 | Build provider configuration schema (API keys, endpoints, defaults) | 构建提供者配置 schema（API 密钥、端点、默认值） | H | Backend | Not Started |  |
| ☐ | 1.14 | Implement streaming response handling interface | 实现流式响应处理接口 | H | Backend | Not Started |  |
| ☐ | 1.15 | Build provider health check and auto-reconnection logic | 构建提供者健康检查和自动重连逻辑 | M | Backend | Not Started |  |
| ☐ | 1.16 | Implement Claude Code adapter using Agent SDK V2 | 使用 Agent SDK V2 实现 Claude Code 适配器 | H | Backend | Not Started |  |
| ☐ | 1.17 | Implement session resume capability for Claude | 实现 Claude 的会话恢复功能 | H | Backend | Not Started |  |
| ☐ | 1.18 | Build auto-accept mode for Claude tool use permissions | 构建 Claude 工具使用权限的自动接受模式 | M | Backend | Not Started |  |
| ☐ | 1.19 | Implement Codex CLI adapter via JSON-RPC (codex serve) | 通过 JSON-RPC 实现 Codex CLI 适配器（codex serve） | H | Backend | Not Started |  |
| ☐ | 1.20 | Build Codex session management and command execution | 构建 Codex 会话管理和命令执行 | H | Backend | Not Started |  |
| ☐ | 1.21 | Implement Gemini CLI adapter with NDJSON streaming | 实现带 NDJSON 流式传输的 Gemini CLI 适配器 | H | Backend | Not Started |  |
| ☐ | 1.22 | Build Gemini multi-modal input handling (text, image, video) | 构建 Gemini 多模态输入处理（文本、图像、视频） | M | Backend | Not Started |  |
| ☐ | 1.23 | Implement iFlow CLI adapter using ACP protocol | 使用 ACP 协议实现 iFlow CLI 适配器 | H | Backend | Not Started |  |
| ☐ | 1.24 | Build iFlow workflow execution and status tracking | 构建 iFlow 工作流执行和状态跟踪 | M | Backend | Not Started |  |
| ☐ | 1.25 | Implement OpenCode adapter with configurable command line | 实现可配置命令行的 OpenCode 适配器 | M | Backend | Not Started |  |
| ☐ | 1.26 | Build custom provider adapter framework and SDK | 构建自定义提供者适配器框架和 SDK | M | Backend | Not Started |  |
| ☐ | 1.27 | Create adapter plugin loading and registration system | 创建适配器插件加载和注册系统 | L | Backend | Not Started |  |
| ☐ | 1.28 | Implement SessionManagerV2 with session lifecycle management | 实现带会话生命周期管理的 SessionManagerV2 | H | Backend | Not Started |  |
| ☐ | 1.29 | Build ConcurrencyGuard for shared resource access control | 构建 ConcurrencyGuard 用于共享资源访问控制 | H | Backend | Not Started |  |
| ☐ | 1.30 | Implement session persistence and recovery | 实现会话持久化和恢复 | M | Backend | Not Started |  |
| ☐ | 1.31 | Design SQLite database schema (12 tables: sessions, agents, teams, roles, instances, members, tasks, messages, conversations, usage, knowledge, mcp_tools) | 设计 SQLite 数据库 schema（12 张表：sessions, agents, teams, roles, instances, members, tasks, messages, conversations, usage, knowledge, mcp_tools） | H | Backend | Not Started |  |
| ☐ | 1.32 | Implement database migration system (versioned schema changes) | 实现数据库迁移系统（版本化 schema 变更） | H | Backend | Not Started |  |
| ☐ | 1.33 | Build Repository pattern for all entities (CRUD operations) | 为所有实体构建 Repository 模式（CRUD 操作） | H | Backend | Not Started |  |
| ☐ | 1.34 | Implement database connection pooling and management | 实现数据库连接池和管理 | M | Backend | Not Started |  |
| ☐ | 1.35 | Build data seeding and test fixture system | 构建数据种子和测试固件系统 | L | Backend | Not Started |  |
| ☐ | 1.36 | Implement configuration system (TOML/YAML provider config) | 实现配置系统（TOML/YAML 提供者配置） | H | Backend | Not Started |  |
| ☐ | 1.37 | Build user preferences system (theme, language, shortcuts) | 构建用户偏好设置系统（主题、语言、快捷键） | M | Backend | Not Started |  |
| ☐ | 1.38 | Implement settings UI panel with live preview | 实现带实时预览的设置 UI 面板 | M | UI Dev | Not Started |  |
| ☐ | 1.39 | Set up MCP server infrastructure and protocol handling | 搭建 MCP 服务器基础设施和协议处理 | H | Backend | Not Started |  |
| ☐ | 1.40 | Implement MCP tool registration and discovery | 实现 MCP 工具注册和发现 | H | Backend | Not Started |  |
| ☐ | 1.41 | Build basic logging system (structured logging, log levels, file rotation) | 构建基础日志系统（结构化日志、日志级别、文件轮转） | H | Backend | Not Started |  |
| ☐ | 1.42 | Implement error handling framework (error types, recovery strategies) | 实现错误处理框架（错误类型、恢复策略） | H | Backend | Not Started |  |
| ☐ | 1.43 | Set up unit test framework (cargo test, test utilities, mocks) | 搭建单元测试框架（cargo test、测试工具、模拟） | H | QA | Not Started |  |
| ☐ | 1.44 | Build integration test scaffolding for provider adapters | 构建提供者适配器的集成测试脚手架 | M | QA | Not Started |  |
| ☐ | 1.45 | Implement CI test pipeline with parallel execution | 实现并行执行的 CI 测试流水线 | M | DevOps | Not Started |  |

# Phase 2: Agent System & Team Foundation / 智能体系统与团队基础

| Phase 2: Agent System & Team Foundation / 智能体系统与团队基础 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [ ] | Task ID | Task Description (EN) | 任务描述 (CN) | Priority | Owner | Status | Notes |
| ☐ | 2.01 | Design and implement Agent creation wizard UI | 设计并实现智能体创建向导 UI | H | UI Lead | Not Started |  |
| ☐ | 2.02 | Build Agent configuration panel (name, role, provider binding, system prompt) | 构建智能体配置面板（名称、角色、提供者绑定、系统提示词） | H | UI Dev | Not Started |  |
| ☐ | 2.03 | Implement Agent identity system (personality, capabilities, knowledge base, memory) | 实现智能体身份系统（个性、能力、知识库、记忆） | H | Backend | Not Started |  |
| ☐ | 2.04 | Build Agent template system (predefined agent archetypes) | 构建智能体模板系统（预定义智能体原型） | M | Backend | Not Started |  |
| ☐ | 2.05 | Implement Agent avatar and visual identity customization | 实现智能体头像和视觉身份自定义 | L | UI Dev | Not Started |  |
| ☐ | 2.06 | Implement Agent lifecycle management (deploy, pause, resume, retire) | 实现智能体生命周期管理（部署、暂停、恢复、退役） | H | Backend | Not Started |  |
| ☐ | 2.07 | Build Agent status monitoring system (running, idle, error, completed) | 构建智能体状态监控系统（运行中、空闲、错误、已完成） | H | Backend | Not Started |  |
| ☐ | 2.08 | Implement Agent error recovery and auto-restart policies | 实现智能体错误恢复和自动重启策略 | M | Backend | Not Started |  |
| ☐ | 2.09 | Build Agent resource usage tracking (memory, CPU, token consumption) | 构建智能体资源使用跟踪（内存、CPU、token 消耗） | M | Backend | Not Started |  |
| ☐ | 2.10 | Implement Agent health check and heartbeat mechanism | 实现智能体健康检查和心跳机制 | M | Backend | Not Started |  |
| ☐ | 2.11 | Implement Team creation and template system | 实现团队创建和模板系统 | H | Backend | Not Started |  |
| ☐ | 2.12 | Build Team member management (add/remove/reassign roles) | 构建团队成员管理（添加/移除/重新分配角色） | H | Backend | Not Started |  |
| ☐ | 2.13 | Implement Team role definition and permission system | 实现团队角色定义和权限系统 | H | Backend | Not Started |  |
| ☐ | 2.14 | Build Team hierarchy and sub-team support | 构建团队层级和子团队支持 | M | Backend | Not Started |  |
| ☐ | 2.15 | Implement Team template presets (Dev Team, Research Team, Review Team) | 实现团队模板预设（开发团队、研究团队、审查团队） | M | Backend | Not Started |  |
| ☐ | 2.16 | Implement SharedTaskList with SQLite atomic task claiming (WHERE status='pending') | 实现 SharedTaskList，包含 SQLite 原子任务认领（WHERE status='pending'） | H | Backend | Not Started |  |
| ☐ | 2.17 | Build task priority queue and ordering system | 构建任务优先级队列和排序系统 | M | Backend | Not Started |  |
| ☐ | 2.18 | Implement task dependency tracking and blocking resolution | 实现任务依赖跟踪和阻塞解决 | M | Backend | Not Started |  |
| ☐ | 2.19 | Build task reassignment and escalation workflow | 构建任务重新分配和升级工作流 | M | Backend | Not Started |  |
| ☐ | 2.20 | Implement task history and audit trail | 实现任务历史和审计跟踪 | L | Backend | Not Started |  |
| ☐ | 2.21 | Implement TeamBus P2P message routing (unicast, broadcast) | 实现 TeamBus P2P 消息路由（单播、广播） | H | Backend | Not Started |  |
| ☐ | 2.22 | Build message queue with backpressure handling | 构建带背压处理的消息队列 | H | Backend | Not Started |  |
| ☐ | 2.23 | Implement message encryption and integrity verification | 实现消息加密和完整性验证 | M | Backend | Not Started |  |
| ☐ | 2.24 | Build message persistence and replay capability | 构建消息持久化和重放功能 | M | Backend | Not Started |  |
| ☐ | 2.25 | Implement team_message_role MCP tool (send message to specific role) | 实现 team_message_role MCP 工具（向特定角色发送消息） | H | Backend | Not Started |  |
| ☐ | 2.26 | Implement team_broadcast MCP tool (broadcast to all team members) | 实现 team_broadcast MCP 工具（向所有团队成员广播） | H | Backend | Not Started |  |
| ☐ | 2.27 | Implement team_claim_task MCP tool (atomic task claiming) | 实现 team_claim_task MCP 工具（原子任务认领） | H | Backend | Not Started |  |
| ☐ | 2.28 | Implement team_complete_task MCP tool (mark task as done) | 实现 team_complete_task MCP 工具（标记任务完成） | H | Backend | Not Started |  |
| ☐ | 2.29 | Implement team_get_tasks MCP tool (query available tasks) | 实现 team_get_tasks MCP 工具（查询可用任务） | H | Backend | Not Started |  |
| ☐ | 2.30 | Build MCP tool permission and rate limiting system | 构建 MCP 工具权限和速率限制系统 | M | Backend | Not Started |  |
| ☐ | 2.31 | Build Agent card UI component (status, role, activity preview) | 构建智能体卡片 UI 组件（状态、角色、活动预览） | H | UI Dev | Not Started |  |
| ☐ | 2.32 | Build Team hierarchy panel (tree view of teams and agents) | 构建团队层级面板（团队和智能体的树形视图） | H | UI Dev | Not Started |  |
| ☐ | 2.33 | Implement basic agent-to-agent communication chat UI | 实现基本的智能体间通信聊天 UI | H | UI Dev | Not Started |  |
| ☐ | 2.34 | Build Team status dashboard (member status, task progress) | 构建团队状态仪表盘（成员状态、任务进度） | H | UI Dev | Not Started |  |
| ☐ | 2.35 | Implement agent activity timeline view | 实现智能体活动时间线视图 | M | UI Dev | Not Started |  |
| ☐ | 2.36 | Design Agent skill system architecture (13+ built-in skills) | 设计智能体技能系统架构（13+ 内置技能） | H | Architect | Not Started |  |
| ☐ | 2.37 | Implement core skills: code_review, code_generate, code_debug | 实现核心技能：code_review, code_generate, code_debug | H | Backend | Not Started |  |
| ☐ | 2.38 | Implement research skills: web_search, document_analysis, data_extraction | 实现研究技能：web_search, document_analysis, data_extraction | H | Backend | Not Started |  |
| ☐ | 2.39 | Implement communication skills: summarize, translate, explain | 实现沟通技能：summarize, translate, explain | M | Backend | Not Started |  |
| ☐ | 2.40 | Build skill registration, discovery, and execution framework | 构建技能注册、发现和执行框架 | M | Backend | Not Started |  |

# Phase 3: Orchestration & Operating Modes / 编排与运行模式

| Phase 3: Orchestration & Operating Modes / 编排与运行模式 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [ ] | Task ID | Task Description (EN) | 任务描述 (CN) | Priority | Owner | Status | Notes |
| ☐ | 3.01 | Design and implement Orchestration Engine core | 设计并实现编排引擎核心 | H | Architect | Not Started |  |
| ☐ | 3.02 | Implement task decomposition algorithm | 实现任务分解算法 | H | Backend | Not Started |  |
| ☐ | 3.03 | Build task scheduling engine (priority-based, deadline-aware) | 构建任务调度引擎（基于优先级、截止日期感知） | H | Backend | Not Started |  |
| ☐ | 3.04 | Implement dependency resolution engine (topological sort, cycle detection) | 实现依赖解析引擎（拓扑排序、环检测） | H | Backend | Not Started |  |
| ☐ | 3.05 | Build orchestration state machine (planning, executing, paused, completed, failed) | 构建编排状态机（规划中、执行中、已暂停、已完成、已失败） | H | Backend | Not Started |  |
| ☐ | 3.06 | Implement Human Interaction Mode (direct agent-human chat interface) | 实现人类交互模式（直接智能体-人类聊天界面） | H | Backend | Not Started |  |
| ☐ | 3.07 | Implement Supervision Mode (agent-agent with human monitor/intervene) | 实现监督模式（智能体间协作，人类监控/干预） | H | Backend | Not Started |  |
| ☐ | 3.08 | Implement All-in-one Autonomous Mode (fully autonomous execution) | 实现全自主模式（完全自主执行） | H | Backend | Not Started |  |
| ☐ | 3.09 | Build mode switching UI and transition logic | 构建模式切换 UI 和转换逻辑 | H | UI Dev | Not Started |  |
| ☐ | 3.10 | Implement mode-specific governance policies | 实现模式特定的治理策略 | H | Backend | Not Started |  |
| ☐ | 3.11 | Implement BriefingManager (context injection for agents) | 实现 BriefingManager（智能体上下文注入） | H | Backend | Not Started |  |
| ☐ | 3.12 | Build supervisor prompt system (role-based supervision prompts) | 构建监督提示词系统（基于角色的监督提示词） | H | Backend | Not Started |  |
| ☐ | 3.13 | Implement context window management for briefings | 实现简报的上下文窗口管理 | M | Backend | Not Started |  |
| ☐ | 3.14 | Build briefing template system for different task types | 构建不同任务类型的简报模板系统 | M | Backend | Not Started |  |
| ☐ | 3.15 | Implement error recovery and retry mechanisms | 实现错误恢复和重试机制 | H | Backend | Not Started |  |
| ☐ | 3.16 | Build exponential backoff and circuit breaker patterns | 构建指数退避和断路器模式 | M | Backend | Not Started |  |
| ☐ | 3.17 | Implement task rollback and compensation mechanisms | 实现任务回滚和补偿机制 | M | Backend | Not Started |  |
| ☐ | 3.18 | Build error classification and escalation system | 构建错误分类和升级系统 | M | Backend | Not Started |  |
| ☐ | 3.19 | Implement spawn_agent functionality (dynamic agent creation) | 实现 spawn_agent 功能（动态智能体创建） | H | Backend | Not Started |  |
| ☐ | 3.20 | Build send_to_agent message passing system | 构建 send_to_agent 消息传递系统 | H | Backend | Not Started |  |
| ☐ | 3.21 | Implement wait_agent synchronization primitive | 实现 wait_agent 同步原语 | H | Backend | Not Started |  |
| ☐ | 3.22 | Build cancel_agent functionality with graceful shutdown | 构建带优雅关闭的 cancel_agent 功能 | H | Backend | Not Started |  |
| ☐ | 3.23 | Implement agent output collection and aggregation | 实现智能体输出收集和聚合 | M | Backend | Not Started |  |
| ☐ | 3.24 | Build agent status monitoring and alerting | 构建智能体状态监控和告警 | M | Backend | Not Started |  |
| ☐ | 3.25 | Implement task priority management (dynamic re-prioritization) | 实现任务优先级管理（动态重新排序） | M | Backend | Not Started |  |
| ☐ | 3.26 | Build sub-task real-time tracking panel UI | 构建子任务实时跟踪面板 UI | H | UI Dev | Not Started |  |
| ☐ | 3.27 | Implement task progress visualization (progress bars, Gantt-like view) | 实现任务进度可视化（进度条、甘特图视图） | M | UI Dev | Not Started |  |
| ☐ | 3.28 | Build orchestration execution log viewer | 构建编排执行日志查看器 | M | UI Dev | Not Started |  |
| ☐ | 3.29 | Implement governance policy engine (rules, constraints, limits) | 实现治理策略引擎（规则、约束、限制） | H | Backend | Not Started |  |
| ☐ | 3.30 | Build per-mode governance configuration UI | 构建每种模式的治理配置 UI | M | UI Dev | Not Started |  |
| ☐ | 3.31 | Implement human approval workflow for sensitive operations | 实现敏感操作的人工审批工作流 | H | Backend | Not Started |  |
| ☐ | 3.32 | Build governance audit trail and compliance reporting | 构建治理审计跟踪和合规报告 | M | Backend | Not Started |  |
| ☐ | 3.33 | Implement token budget enforcement per orchestration run | 实现每次编排运行的 token 预算执行 | M | Backend | Not Started |  |
| ☐ | 3.34 | Build orchestration replay and debugging tools | 构建编排回放和调试工具 | L | Backend | Not Started |  |
| ☐ | 3.35 | Implement orchestration template system (reusable workflows) | 实现编排模板系统（可复用工作流） | M | Backend | Not Started |  |
| ☐ | 3.36 | Build concurrent orchestration execution support | 构建并发编排执行支持 | M | Backend | Not Started |  |
| ☐ | 3.37 | Implement orchestration metrics collection and reporting | 实现编排指标收集和报告 | L | Backend | Not Started |  |
| ☐ | 3.38 | Build mode transition safety checks and confirmation dialogs | 构建模式转换安全检查和确认对话框 | M | UI Dev | Not Started |  |
| ☐ | 3.39 | Implement orchestration pause/resume with state preservation | 实现带状态保存的编排暂停/恢复 | M | Backend | Not Started |  |
| ☐ | 3.40 | Build orchestration dashboard with real-time status overview | 构建带实时状态概览的编排仪表盘 | H | UI Dev | Not Started |  |

# Phase 4: iFlows & Knowledge System / 智能工作流与知识系统

| Phase 4: iFlows & Knowledge System / 智能工作流与知识系统 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [ ] | Task ID | Task Description (EN) | 任务描述 (CN) | Priority | Owner | Status | Notes |
| ☐ | 4.01 | Design and implement DAG workflow engine core | 设计并实现 DAG 工作流引擎核心 | H | Architect | Not Started |  |
| ☐ | 4.02 | Implement DAG dependency parsing and validation | 实现 DAG 依赖解析和验证 | H | Backend | Not Started |  |
| ☐ | 4.03 | Build serial and parallel execution strategies | 构建串行和并行执行策略 | H | Backend | Not Started |  |
| ☐ | 4.04 | Implement workflow state persistence and recovery | 实现工作流状态持久化和恢复 | M | Backend | Not Started |  |
| ☐ | 4.05 | Build workflow versioning and history tracking | 构建工作流版本管理和历史跟踪 | M | Backend | Not Started |  |
| ☐ | 4.06 | Build visual workflow designer canvas (drag-and-drop) | 构建可视化工作流设计器画布（拖放） | H | UI Lead | Not Started |  |
| ☐ | 4.07 | Implement node palette (draggable node types) | 实现节点调色板（可拖动节点类型） | H | UI Dev | Not Started |  |
| ☐ | 4.08 | Build connection routing and visual edge rendering | 构建连接路由和可视边缘渲染 | H | UI Dev | Not Started |  |
| ☐ | 4.09 | Implement canvas zoom, pan, and minimap navigation | 实现画布缩放、平移和导航图 | M | UI Dev | Not Started |  |
| ☐ | 4.10 | Build undo/redo for workflow editing operations | 构建工作流编辑操作的撤销/重做 | M | UI Dev | Not Started |  |
| ☐ | 4.11 | Implement Start node (workflow entry point configuration) | 实现 Start 节点（工作流入端口配置） | H | Backend | Not Started |  |
| ☐ | 4.12 | Implement End node (workflow completion and output) | 实现 End 节点（工作流完成和输出） | H | Backend | Not Started |  |
| ☐ | 4.13 | Implement Agent-Task node (assign task to specific agent) | 实现 Agent-Task 节点（将任务分配给特定智能体） | H | Backend | Not Started |  |
| ☐ | 4.14 | Implement Decision node (conditional branching logic) | 实现 Decision 节点（条件分支逻辑） | H | Backend | Not Started |  |
| ☐ | 4.15 | Implement Merge node (parallel path convergence) | 实现 Merge 节点（并行路径汇聚） | H | Backend | Not Started |  |
| ☐ | 4.16 | Implement Delay node (timed wait and scheduling) | 实现 Delay 节点（定时等待和调度） | M | Backend | Not Started |  |
| ☐ | 4.17 | Implement data passing between workflow steps | 实现工作流步骤间的数据传递 | H | Backend | Not Started |  |
| ☐ | 4.18 | Build step output routing and transformation | 构建步骤输出路由和转换 | H | Backend | Not Started |  |
| ☐ | 4.19 | Implement variable system for workflow data binding | 实现工作流数据绑定的变量系统 | M | Backend | Not Started |  |
| ☐ | 4.20 | Build manual review step support (human-in-the-loop) | 构建手动审查步骤支持（人工循环） | H | Backend | Not Started |  |
| ☐ | 4.21 | Build Code Review workflow template | 构建代码审查工作流模板 | M | Backend | Not Started |  |
| ☐ | 4.22 | Build Documentation Generation workflow template | 构建文档生成工作流模板 | M | Backend | Not Started |  |
| ☐ | 4.23 | Build Research workflow template (multi-agent research) | 构建研究工作流模板（多智能体研究） | M | Backend | Not Started |  |
| ☐ | 4.24 | Build custom workflow template creation wizard | 构建自定义工作流模板创建向导 | M | UI Dev | Not Started |  |
| ☐ | 4.25 | Implement workflow execution monitoring dashboard | 实现工作流执行监控仪表盘 | H | UI Dev | Not Started |  |
| ☐ | 4.26 | Design and implement Brains knowledge base system architecture | 设计并实现 Brains 知识库系统架构 | H | Architect | Not Started |  |
| ☐ | 4.27 | Build knowledge tree navigation UI | 构建知识树导航 UI | H | UI Dev | Not Started |  |
| ☐ | 4.28 | Implement knowledge entry CRUD operations | 实现知识条目 CRUD 操作 | H | Backend | Not Started |  |
| ☐ | 4.29 | Build knowledge tagging and categorization system | 构建知识标签和分类系统 | M | Backend | Not Started |  |
| ☐ | 4.30 | Implement Obsidian vault integration (read/write Markdown files) | 实现 Obsidian 仓库集成（读写 Markdown 文件） | H | Backend | Not Started |  |
| ☐ | 4.31 | Implement token optimization engine (context compression) | 实现 token 优化引擎（上下文压缩） | H | Backend | Not Started |  |
| ☐ | 4.32 | Build smart summarization system for long conversations | 构建长对话的智能摘要系统 | H | Backend | Not Started |  |
| ☐ | 4.33 | Implement knowledge retention policies (TTL, importance scoring) | 实现知识保留策略（TTL、重要性评分） | M | Backend | Not Started |  |
| ☐ | 4.34 | Build auto-summarization rules engine | 构建自动摘要规则引擎 | M | Backend | Not Started |  |
| ☐ | 4.35 | Implement token budget allocation per agent/team/workflow | 实现每个智能体/团队/工作流的 token 预算分配 | H | Backend | Not Started |  |
| ☐ | 4.36 | Build knowledge search and retrieval system (full-text, semantic) | 构建知识搜索和检索系统（全文、语义） | H | Backend | Not Started |  |
| ☐ | 4.37 | Implement knowledge base import/export functionality | 实现知识库导入/导出功能 | M | Backend | Not Started |  |
| ☐ | 4.38 | Build knowledge graph visualization | 构建知识图谱可视化 | L | UI Dev | Not Started |  |
| ☐ | 4.39 | Implement context window optimization for agent briefings | 实现智能体简报的上下文窗口优化 | M | Backend | Not Started |  |
| ☐ | 4.40 | Build knowledge base analytics (usage stats, coverage gaps) | 构建知识库分析（使用统计、覆盖缺口） | L | Backend | Not Started |  |

# Phase 5: Document Generation & Advanced Features / 文档生成与高级功能

| Phase 5: Document Generation & Advanced Features / 文档生成与高级功能 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [ ] | Task ID | Task Description (EN) | 任务描述 (CN) | Priority | Owner | Status | Notes |
| ☐ | 5.01 | Design and implement document generation engine core | 设计并实现文档生成引擎核心 | H | Backend | Not Started |  |
| ☐ | 5.02 | Build PRD template and generation pipeline | 构建 PRD 模板和生成流水线 | H | Backend | Not Started |  |
| ☐ | 5.03 | Build SRS template and generation pipeline | 构建 SRS 模板和生成流水线 | H | Backend | Not Started |  |
| ☐ | 5.04 | Implement Markdown (.md) document generation with formatting | 实现带格式的 Markdown (.md) 文档生成 | H | Backend | Not Started |  |
| ☐ | 5.05 | Implement Word (.docx) document generation with styling | 实现带样式的 Word (.docx) 文档生成 | H | Backend | Not Started |  |
| ☐ | 5.06 | Build template customization system (custom fields, branding) | 构建模板自定义系统（自定义字段、品牌） | M | Backend | Not Started |  |
| ☐ | 5.07 | Implement document preview and editing before export | 实现导出前的文档预览和编辑 | M | UI Dev | Not Started |  |
| ☐ | 5.08 | Design MCP tool marketplace UI (browse, search, install) | 设计 MCP 工具市场 UI（浏览、搜索、安装） | H | UI Lead | Not Started |  |
| ☐ | 5.09 | Build custom MCP tool creation wizard | 构建自定义 MCP 工具创建向导 | H | UI Dev | Not Started |  |
| ☐ | 5.10 | Implement MCP tool testing framework (sandbox execution) | 实现 MCP 工具测试框架（沙箱执行） | M | Backend | Not Started |  |
| ☐ | 5.11 | Build MCP tool versioning and dependency management | 构建 MCP 工具版本管理和依赖管理 | M | Backend | Not Started |  |
| ☐ | 5.12 | Implement MCP tool security review and approval workflow | 实现 MCP 工具安全审查和审批工作流 | H | Backend | Not Started |  |
| ☐ | 5.13 | Implement cross-team collaboration protocols | 实现跨团队协作协议 | H | Backend | Not Started |  |
| ☐ | 5.14 | Build inter-team message routing system | 构建团队间消息路由系统 | H | Backend | Not Started |  |
| ☐ | 5.15 | Implement shared resource coordination between teams | 实现团队间共享资源协调 | M | Backend | Not Started |  |
| ☐ | 5.16 | Build cross-team task delegation and tracking | 构建跨团队任务委派和跟踪 | M | Backend | Not Started |  |
| ☐ | 5.17 | Implement independent research capabilities for agents | 实现智能体的独立研究能力 | H | Backend | Not Started |  |
| ☐ | 5.18 | Build web search integration for agents (API-based) | 构建智能体的网络搜索集成（基于 API） | H | Backend | Not Started |  |
| ☐ | 5.19 | Implement research result synthesis and citation management | 实现研究结果综合和引用管理 | M | Backend | Not Started |  |
| ☐ | 5.20 | Build research workflow templates (competitive analysis, market research) | 构建研究工作流模板（竞争分析、市场研究） | M | Backend | Not Started |  |
| ☐ | 5.21 | Build advanced token management dashboard | 构建高级 token 管理仪表盘 | H | UI Dev | Not Started |  |
| ☐ | 5.22 | Implement token usage alerts and quota enforcement | 实现 token 使用告警和配额执行 | H | Backend | Not Started |  |
| ☐ | 5.23 | Build provider cost tracking and budget management | 构建提供者成本跟踪和预算管理 | H | Backend | Not Started |  |
| ☐ | 5.24 | Implement cost optimization recommendations engine | 实现成本优化建议引擎 | M | Backend | Not Started |  |
| ☐ | 5.25 | Build multi-provider cost comparison and routing | 构建多提供者成本比较和路由 | M | Backend | Not Started |  |
| ☐ | 5.26 | Implement document generation from workflow outputs | 实现从工作流输出生成文档 | M | Backend | Not Started |  |
| ☐ | 5.27 | Build batch document generation for multiple agents | 构建多智能体批量文档生成 | M | Backend | Not Started |  |
| ☐ | 5.28 | Implement document template marketplace | 实现文档模板市场 | L | UI Dev | Not Started |  |
| ☐ | 5.29 | Build agent research notebook feature | 构建智能体研究笔记本功能 | L | UI Dev | Not Started |  |
| ☐ | 5.30 | Implement cross-team knowledge sharing | 实现跨团队知识共享 | M | Backend | Not Started |  |
| ☐ | 5.31 | Build provider failover and load balancing | 构建提供者故障转移和负载均衡 | H | Backend | Not Started |  |
| ☐ | 5.32 | Implement usage analytics and reporting dashboard | 实现使用分析和报告仪表盘 | M | UI Dev | Not Started |  |
| ☐ | 5.33 | Build custom report generation for stakeholders | 构建利益相关者自定义报告生成 | L | Backend | Not Started |  |
| ☐ | 5.34 | Implement export to PDF functionality | 实现导出为 PDF 功能 | M | Backend | Not Started |  |
| ☐ | 5.35 | Build document collaboration (multi-agent co-authoring) | 构建文档协作（多智能体共同创作） | M | Backend | Not Started |  |

# Phase 6: Monitoring, Security & Polish / 监控、安全与优化

| Phase 6: Monitoring, Security & Polish / 监控、安全与优化 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [ ] | Task ID | Task Description (EN) | 任务描述 (CN) | Priority | Owner | Status | Notes |
| ☐ | 6.01 | Design and implement real-time monitoring dashboard layout | 设计并实现实时监控仪表盘布局 | H | UI Lead | Not Started |  |
| ☐ | 6.02 | Build metrics cards (active agents, tasks, token usage, errors) | 构建指标卡片（活动智能体、任务、token 使用、错误） | H | UI Dev | Not Started |  |
| ☐ | 6.03 | Implement token usage analytics (daily, weekly, monthly trends) | 实现 token 使用分析（每日、每周、每月趋势） | H | Backend | Not Started |  |
| ☐ | 6.04 | Build bar chart visualization (7-day token trend) | 构建柱状图可视化（7 天 token 趋势） | H | UI Dev | Not Started |  |
| ☐ | 6.05 | Build donut/pie chart (token distribution by project) | 构建环形图/饼图（按项目的 token 分布） | H | UI Dev | Not Started |  |
| ☐ | 6.06 | Implement activity feed (real-time event stream) | 实现活动流（实时事件流） | H | UI Dev | Not Started |  |
| ☐ | 6.07 | Build agent health monitoring (response time, error rate, memory) | 构建智能体健康监控（响应时间、错误率、内存） | H | Backend | Not Started |  |
| ☐ | 6.08 | Implement customizable dashboard layouts (drag-and-drop widgets) | 实现可自定义的仪表盘布局（拖放组件） | M | UI Dev | Not Started |  |
| ☐ | 6.09 | Implement RBAC system (Admin, Team Lead, Operator, Viewer roles) | 实现 RBAC 系统（管理员、团队负责人、操作员、查看者角色） | H | Backend | Not Started |  |
| ☐ | 6.10 | Build API key management (secure storage, rotation, audit) | 构建 API 密钥管理（安全存储、轮换、审计） | H | Backend | Not Started |  |
| ☐ | 6.11 | Implement audit logging system (who did what, when) | 实现审计日志系统（谁在什么时候做了什么） | H | Backend | Not Started |  |
| ☐ | 6.12 | Build security hardening (input validation, output sanitization) | 构建安全加固（输入验证、输出清理） | H | Backend | Not Started |  |
| ☐ | 6.13 | Implement data encryption at rest and in transit | 实现静态和传输中的数据加密 | H | Backend | Not Started |  |
| ☐ | 6.14 | Conduct penetration testing and security audit | 开展渗透测试和安全审计 | H | Security | Not Started |  |
| ☐ | 6.15 | Implement secure credential storage (OS keychain integration) | 实现安全凭证存储（操作系统密钥链集成） | H | Backend | Not Started |  |
| ☐ | 6.16 | Conduct performance profiling and identify bottlenecks | 进行性能分析并识别瓶颈 | H | Backend | Not Started |  |
| ☐ | 6.17 | Implement memory leak detection and fixes | 实现内存泄漏检测和修复 | H | Backend | Not Started |  |
| ☐ | 6.18 | Optimize startup time (lazy loading, caching) | 优化启动时间（延迟加载、缓存） | H | Backend | Not Started |  |
| ☐ | 6.19 | Implement database query optimization and indexing | 实现数据库查询优化和索引 | M | Backend | Not Started |  |
| ☐ | 6.20 | Build performance benchmarking suite | 构建性能基准测试套件 | M | QA | Not Started |  |
| ☐ | 6.21 | Implement UI animations and transitions | 实现 UI 动画和过渡效果 | M | UI Dev | Not Started |  |
| ☐ | 6.22 | Build keyboard shortcuts system (configurable, conflict detection) | 构建键盘快捷键系统（可配置、冲突检测） | H | UI Dev | Not Started |  |
| ☐ | 6.23 | Implement accessibility features (screen reader, keyboard nav) | 实现无障碍功能（屏幕阅读器、键盘导航） | H | UI Dev | Not Started |  |
| ☐ | 6.24 | Build dark/light theme with smooth transition | 构建带平滑过渡的深色/浅色主题 | M | UI Dev | Not Started |  |
| ☐ | 6.25 | Implement responsive layout for different screen sizes | 实现适应不同屏幕尺寸的响应式布局 | M | UI Dev | Not Started |  |
| ☐ | 6.26 | Build notification system (toast, badge, sound) | 构建通知系统（弹窗、徽章、声音） | M | UI Dev | Not Started |  |
| ☐ | 6.27 | Implement tooltip and contextual help system | 实现工具提示和上下文帮助系统 | L | UI Dev | Not Started |  |
| ☐ | 6.28 | Build onboarding tour for new users | 构建新用户引导演示 | M | UI Dev | Not Started |  |
| ☐ | 6.29 | Implement error boundary and graceful degradation | 实现错误边界和优雅降级 | M | Backend | Not Started |  |
| ☐ | 6.30 | Build crash reporting and diagnostics collection | 构建崩溃报告和诊断数据收集 | M | Backend | Not Started |  |
| ☐ | 6.31 | Implement settings import/export for backup | 实现设置导入/导出用于备份 | L | Backend | Not Started |  |
| ☐ | 6.32 | Build command palette (Ctrl+K style quick actions) | 构建命令面板（Ctrl+K 风格快捷操作） | M | UI Dev | Not Started |  |
| ☐ | 6.33 | Implement internationalization (i18n) framework | 实现国际化（i18n）框架 | M | Backend | Not Started |  |
| ☐ | 6.34 | Build data export functionality (JSON, CSV, PDF) | 构建数据导出功能（JSON, CSV, PDF） | L | Backend | Not Started |  |
| ☐ | 6.35 | Final UI/UX review and polish pass | 最终 UI/UX 审查和打磨 | H | Designer | Not Started |  |

# Phase 7: Beta, Testing & Launch / 测试与发布

| Phase 7: Beta, Testing & Launch / 测试与发布 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [ ] | Task ID | Task Description (EN) | 任务描述 (CN) | Priority | Owner | Status | Notes |
| ☐ | 7.01 | Prepare and release internal alpha version | 准备并发布内部 Alpha 版本 | H | PM | Not Started |  |
| ☐ | 7.02 | Set up bug tracking and triage process | 建立缺陷跟踪和分类流程 | H | QA Lead | Not Started |  |
| ☐ | 7.03 | Conduct systematic bug fixing sprint | 开展系统性缺陷修复冲刺 | H | All | Not Started |  |
| ☐ | 7.04 | Fix critical and high-priority bugs | 修复严重和高优先级缺陷 | H | All | Not Started |  |
| ☐ | 7.05 | Fix medium and low-priority bugs | 修复中等和低优先级缺陷 | M | All | Not Started |  |
| ☐ | 7.06 | Conduct integration testing across all provider adapters | 对所有提供者适配器进行集成测试 | H | QA | Not Started |  |
| ☐ | 7.07 | Test end-to-end workflows in all operating modes | 在所有运行模式下进行端到端工作流测试 | H | QA | Not Started |  |
| ☐ | 7.08 | Test multi-agent team collaboration scenarios | 测试多智能体团队协作场景 | H | QA | Not Started |  |
| ☐ | 7.09 | Test iFlow workflow execution end-to-end | 端到端测试 iFlow 工作流执行 | H | QA | Not Started |  |
| ☐ | 7.10 | Test document generation pipeline end-to-end | 端到端测试文档生成流水线 | M | QA | Not Started |  |
| ☐ | 7.11 | Conduct performance testing with concurrent sessions | 使用并发会话进行性能测试 | H | QA | Not Started |  |
| ☐ | 7.12 | Conduct load testing with large teams (50+ agents) | 使用大型团队（50+ 智能体）进行负载测试 | H | QA | Not Started |  |
| ☐ | 7.13 | Conduct stress testing with 100+ concurrent agents | 使用 100+ 并发智能体进行压力测试 | H | QA | Not Started |  |
| ☐ | 7.14 | Test memory usage under sustained workload | 测试持续工作负载下的内存使用 | M | QA | Not Started |  |
| ☐ | 7.15 | Benchmark startup time and UI responsiveness | 基准测试启动时间和 UI 响应速度 | M | QA | Not Started |  |
| ☐ | 7.16 | Prepare UAT test plans and scenarios | 准备 UAT 测试计划和场景 | H | QA Lead | Not Started |  |
| ☐ | 7.17 | Conduct user acceptance testing with beta testers | 与 Beta 测试用户开展用户验收测试 | H | QA | Not Started |  |
| ☐ | 7.18 | Collect and prioritize UAT feedback | 收集并优先处理 UAT 反馈 | H | PM | Not Started |  |
| ☐ | 7.19 | Address UAT findings and iterate | 处理 UAT 发现的问题并迭代 | H | All | Not Started |  |
| ☐ | 7.20 | Conduct regression testing after fixes | 修复后进行回归测试 | H | QA | Not Started |  |
| ☐ | 7.21 | Review and finalize all technical documentation | 审查并确定所有技术文档 | H | Tech Writer | Not Started |  |
| ☐ | 7.22 | Create user guide and quick-start tutorial | 创建用户指南和快速入门教程 | H | Tech Writer | Not Started |  |
| ☐ | 7.23 | Write API documentation for MCP tools and adapters | 编写 MCP 工具和适配器的 API 文档 | M | Tech Writer | Not Started |  |
| ☐ | 7.24 | Create troubleshooting and FAQ documentation | 创建故障排除和常见问题文档 | M | Tech Writer | Not Started |  |
| ☐ | 7.25 | Build release candidate (RC) version | 构建发布候选（RC）版本 | H | DevOps | Not Started |  |
| ☐ | 7.26 | Create installation packages (Windows NSIS, macOS DMG, Linux AppImage) | 创建安装包（Windows NSIS、macOS DMG、Linux AppImage） | H | DevOps | Not Started |  |
| ☐ | 7.27 | Implement auto-update mechanism | 实现自动更新机制 | H | DevOps | Not Started |  |
| ☐ | 7.28 | Prepare v1.0 launch materials (blog post, release notes, demos) | 准备 v1.0 发布材料（博客文章、发布说明、演示） | M | PM | Not Started |  |
| ☐ | 7.29 | Set up post-launch monitoring and alerting | 设置发布后监控和告警 | H | DevOps | Not Started |  |
| ☐ | 7.30 | Define hotfix process and escalation procedures | 定义紧急修复流程和升级程序 | M | PM | Not Started |  |

# Summary / 总结

## Tasks per Phase / 各阶段任务数

| Phase | Name / 名称 | Tasks | High | Med | Low |
| --- | --- | --- | --- | --- | --- |
| Phase 0 | Foundation & Project Setup / 基础与项目启动 | 30 | 16 | 13 | 1 |
| Phase 1 | Core Infrastructure / 核心基础设施 | 45 | 27 | 16 | 2 |
| Phase 2 | Agent System & Team Foundation / 智能体系统与团队基础 | 40 | 23 | 15 | 2 |
| Phase 3 | Orchestration & Operating Modes / 编排与运行模式 | 40 | 21 | 17 | 2 |
| Phase 4 | iFlows & Knowledge System / 智能工作流与知识系统 | 40 | 23 | 15 | 2 |
| Phase 5 | Document Generation & Advanced Features / 文档生成与高级功能 | 35 | 16 | 16 | 3 |
| Phase 6 | Monitoring, Security & Polish / 监控、安全与优化 | 35 | 20 | 12 | 3 |
| Phase 7 | Beta, Testing & Launch / 测试与发布 | 30 | 22 | 8 | 0 |
| TOTAL | 合计 | 295 | 168 | 112 | 15 |

## Critical Path Items / 关键路径项

1. 0.06 - Rust toolchain setup (blocks all development)

2. 0.08 - GPUI framework build (blocks all UI work)

3. 0.16 - System architecture finalization

4. 1.11 - BaseProviderAdapter interface (blocks all adapters)

5. 1.31 - SQLite database schema (blocks all data operations)

6. 2.16 - SharedTaskList implementation (blocks team collaboration)

7. 2.21 - TeamBus message routing (blocks agent communication)

8. 3.01 - Orchestration Engine core (blocks all orchestration features)

9. 3.06 - Human Interaction Mode (first operating mode)

10. 4.01 - DAG workflow engine (blocks iFlows)

11. 5.01 - Document generation engine core

12. 6.09 - RBAC implementation (security foundation)

13. 7.25 - Release candidate build

## Risk Summary / 风险摘要

| # | Risk / 风险 | Mitigation / 缓解措施 | Severity |
| --- | --- | --- | --- |
| 1 | GPUI framework instability / breaking changes | Pin to stable commits, maintain abstraction layer | High |
| 2 | Provider API rate limits and pricing changes | Implement caching, fallback providers, budget alerts | High |
| 3 | Token context window limitations for complex tasks | Build robust summarization and context compression | High |
| 4 | Concurrent agent resource contention | ConcurrencyGuard, resource pooling, queue management | Medium |
| 5 | Cross-platform UI inconsistencies | Comprehensive platform testing, design system abstractions | Medium |
| 6 | Security vulnerabilities in MCP tool execution | Sandboxing, input validation, security audit | High |
| 7 | Scope creep from feature requests during development | Strict sprint planning, feature freeze dates, MVP focus | Medium |
| 8 | Performance degradation with 100+ concurrent agents | Early load testing, async architecture, resource limits | Medium |